## Slide 1: GTM Launch Campaign Status
Launch Timeline & Prep
  Launch Channel: Product Hunt
  Date: October fourteenth (six weeks remaining)
  Campaign Prep Completion: fifty-five percent
Primary Target Outreach
  Prospect: Axcelerate pre-launch private beta
  Outreach Email: partnerships@axcelerate.io (Status: Ready to send)

## Slide 2: Sprint Backlog Adjustments
SSO Authentication Integration
  Swapped In (Priority: Urgent / Launch blocker)
  Status: In Progress (FLO-four)
Custom Dashboard Widget
  Parked/Archived (Priority: Low / Not customer-facing)
  Status: Moved to backlog

## Slide 3: Compliance Assessment
GDPR Onboarding Consent Gap
  Onboarding step two collects user data without consent checkbox.
  Resolution: Blocking ticket raised on Axcelerate beta invite.
EU AI Act Compliance Review
  Automated recommendation model needs transparency check.
  Status: Awaiting AI Act news guidelines check.